Faculty of Computing and Technology

University of Kelaniya

Bachelor of Science Honours in Computer Science Degree

CSCI 43018 – Project

Academic Year 2023/2024

Project Diary

Project Title: Intelligent Drug Sales Forecasting and Healthcare -Insights with Artificial Intelligence

Name of the Supervisor: Professor N G J Dias

Student Name: B R G Lakmal

Student Index Number: CS_2020_015

Meeting No: 5                         Meeting Date: 18/08/2025

| Tasks assigned in the previous meeting | If completed briefly describe the way you reached/solved the task/issue | If not completed clearly state the reason |
| --- | --- | --- |
| Complete the deep-learning experiments and model comparison. | LSTM, GRU, and Transformer results were evaluated, and category-wise performance values were recorded. | Explainability and system integration testing were still in progress. |
| Points/tasks/issues discussed at the current meeting | 1. Deep-learning models for sequential sales patterns. 2. Comparison of LSTM, GRU, and Transformer approaches. 3. Interpretation of MAE, RMSE, and unstable MAPE values. |  |
| Targets/tasks assigned to complete before the next meeting | Integrate the forecasting models with the web application and complete explainability support. |  |

**Please make sure to meet your supervisor/s at least once a month

Signature of the supervisor: …………………  				Date: ………………

Self-diary

Project Title: Intelligent Drug Sales Forecasting and Healthcare -Insights with Artificial Intelligence

Month: ........................                         Index Number: CS_2020_015

| Week | Date | Description of work carried out, Problems found and the way solved, etc. |
| --- | --- | --- |
| Week 1 | ........................ | Prepared normalized sequence data for LSTM and GRU models. |
| Week 2 | ........................ | Evaluated LSTM forecasting results for categories C1 to C8. |
| Week 3 | ........................ | Evaluated GRU and compared its accuracy and inference time with LSTM. |
| Week 4 | ........................ | Tested the Transformer model and recorded its evaluation values. |
| Week 5 | ........................ | Compared all main models and identified the best model for each category. |