Faculty of Computing and Technology

University of Kelaniya

Bachelor of Science Honours in Computer Science Degree

CSCI 43018 – Project

Academic Year 2023/2024

Project Diary

Project Title: Intelligent Drug Sales Forecasting and Healthcare -Insights with Artificial Intelligence

Name of the Supervisor: Professor N G J Dias

Student Name: B R G Lakmal

Student Index Number: CS_2020_015

Meeting No: 6                         Meeting Date: 24/02/2026

| Tasks assigned in the previous meeting | If completed briefly describe the way you reached/solved the task/issue | If not completed clearly state the reason |
| --- | --- | --- |
| Integrate forecasting and explainability functions with the web system. | The frontend, API gateway, forecast workflow, and fallback lag-importance explanation were tested successfully. | Some advanced modules required small operational tests rather than long experiments. |
| Points/tasks/issues discussed at the current meeting | 1. Forecasting-system architecture and API integration. 2. Explainability using SHAP or fallback lag importance. 3. Practical relevance for pharmacy stock planning. |  |
| Targets/tasks assigned to complete before the next meeting | Complete system testing, prepare result figures and tables, and draft the Results and Analysis chapter. |  |

**Please make sure to meet your supervisor/s at least once a month

Signature of the supervisor: …………………  				Date: ………………

Self-diary

Project Title: Intelligent Drug Sales Forecasting and Healthcare -Insights with Artificial Intelligence

Month: ........................                         Index Number: CS_2020_015

| Week | Date | Description of work carried out, Problems found and the way solved, etc. |
| --- | --- | --- |
| Week 1 | ........................ | Connected the forecasting functions to the API gateway and frontend workflow. |
| Week 2 | ........................ | Tested historical lookup and future forecast requests through the API. |
| Week 3 | ........................ | Checked the explainability endpoint and generated fallback lag-importance outputs. |
| Week 4 | ........................ | Tested selected advanced-AI and system health endpoints. |
| Week 5 | ........................ | Reviewed the web interface and corrected integration issues found during testing. |