Faculty of Computing and Technology

University of Kelaniya

Bachelor of Science Honours in Computer Science Degree

CSCI 43018 – Project

Academic Year 2023/2024

Project Diary

Project Title: Intelligent Drug Sales Forecasting and Healthcare -Insights with Artificial Intelligence

Name of the Supervisor: Professor N G J Dias

Student Name: B R G Lakmal

Student Index Number: CS_2020_015

Meeting No: 8                         Meeting Date: 28/05/2026

| Tasks assigned in the previous meeting | If completed briefly describe the way you reached/solved the task/issue | If not completed clearly state the reason |
| --- | --- | --- |
| Review the research background and improve the connection between the problem and the proposed system. | The background was revised to explain pharmaceutical demand uncertainty and the need for data-driven forecasting. | Some supporting references still required final verification. |
| Points/tasks/issues discussed at the current meeting | 1. Research background and healthcare significance. 2. Relationship between the research gap and implemented solution. 3. Dataset and area-level limitations that must be stated clearly. |  |
| Targets/tasks assigned to complete before the next meeting | Verify the background references, improve the research gap, and connect the objectives clearly to the implementation. |  |

**Please make sure to meet your supervisor/s at least once a month

Signature of the supervisor: …………………  				Date: ………………

Self-diary

Project Title: Intelligent Drug Sales Forecasting and Healthcare -Insights with Artificial Intelligence

Month: ........................                         Index Number: CS_2020_015

| Week | Date | Description of work carried out, Problems found and the way solved, etc. |
| --- | --- | --- |
| Week 1 | ........................ | Reviewed the research background on pharmaceutical demand and medicine availability. |
| Week 2 | ........................ | Improved the connection between the practical problem and forecasting solution. |
| Week 3 | ........................ | Rechecked the research gap and expected contribution. |
| Week 4 | ........................ | Added clearer discussion of dataset and area-level limitations. |
| Week 5 | ........................ | Reviewed the updated background with the project objectives. |